SMART INDIA HACKATHON 2026

SatQuery AI

Technical Document & Complete Project Report

| Field | Detail |
| --- | --- |
| Problem Statement ID | SIH26167 |
| Problem Statement Title | SatQuery AI — Agentic Remote-Sensing Vision-Language Assistant |
| Theme | Space Technology |
| PS Category | Software |
| Team Name | Unhandled Exceptions |
| Team ID | [fill in before submission] |
| Document last verified | 2026-09-09, against the project's own source code and git history |

This document is the companion technical reference for the team's SIH26167 pitch deck (referenced on the deck's Research & References slide as “more in technical document”). It covers the solution, the full technical architecture, feasibility and measured performance, real-world impact, the project's complete development journey including mistakes found and fixed, disclosed limitations, and all references — written to the same standard the team holds its code to: no fabricated claim, no rounded-up number, and a clear line between what is genuinely verified and what is a fallback or work in progress.

# 1. Executive Summary

SatQuery AI lets an analyst ask a natural-language question over satellite imagery — in English or Hindi — and get back a real, auditable answer: grounded text, bounding boxes, a pixel-level change mask, or a fused optical+SAR read, automatically routed to the right specialist model, with a confidence score and a downloadable evidence report. It turns satellite imagery from a specialist-only data source into conversational, evidence-backed intelligence.

The system is built around one core, genuinely fine-tuned vision-language model that satisfies SIH26167's mandatory remote-sensing-adaptation requirement (Section 3.1), four supporting specialist models for grounding, change detection, zero-shot classification and SAR fusion (Sections 3.2–3.5), an agentic router and validation layer (Section 3.6), and a five-tier fallback chain so the system degrades honestly instead of failing outright when GPU compute isn't available (Section 4).

A defining part of this team's process — and a real share of the total effort — has been repeated internal honesty audits: finding and removing fabricated numbers, hardcoded “demo” answers, and overclaimed model attributions wherever they crept in, and replacing them with either a genuine computation or an honest “not available” state. Section 6 documents this history plainly, including this document's own correction of a stale accuracy figure. This is deliberate: a system built for a government evaluation on undisclosed real data has to be honest about its own limits, not just accurate on its own demo.

# 2. Our Solution

SatQuery AI follows a See → Understand → Act model: it looks at what is visible, reasons about what it means, and turns that into an actionable, exportable result. Six capabilities implement this:

- 1. Visual Question Answering (VQA) — understand what is visible in a single image (“What is visible in this image?” → land cover, structures, water bodies described in natural language).

- 2. Text-Guided Grounding — find and localize exactly what is asked for, both a single referring expression (“the water body in this image”) and a category-wide, multi-instance query (“locate all water bodies”).

- 3. Change Detection + CDVQA — detect and explain what changed between two dates, with both a natural-language answer and a real pixel-level change mask.

- 4. Optical + SAR Fusion — combine complementary information from optical and radar (SAR) imagery — optical shows surface features, SAR reveals structural change and flooding through cloud cover, day or night.

- 5. Zero-Shot Land-Cover Classification — recognise categories the classifier was never explicitly trained on, via open-vocabulary embedding rather than a fixed label set.

- 6. Agentic Orchestration — no manual model selection needed — the system validates the input, selects the right specialist(s), executes and combines their output, and generates one grounded answer.

## What makes SatQuery AI different

- One query → multiple specialists: agentic routing automatically selects and combines the right models rather than relying on one generalist model for everything.

- Built for remote sensing: domain-adapted vision-language modelling with optical, SAR and multi-temporal understanding — not a generic photo-captioning model repurposed for satellite imagery.

- Grounded, not generic: every answer returns visual grounding, GIS-ready outputs and evidence — not just prose.

- Open-vocabulary intelligence: recognises unseen land-cover categories without retraining.

- The underlying shift: from “what's in this image?” to “where is it, what changed, and what does it mean?”

# 3. Technical Approach

Pipeline: a satellite image (or bi-temporal pair) plus a natural-language query first passes Input Validation (image count, modality tag, format, CRS — reprojected to WGS84, EPSG:4326), then the Agentic Router (Llama-3-8B via Groq, with a deterministic rule-based fallback) classifies task intent and dispatches to one or more specialist models in the Specialist AI Layer. Outputs are grounded against a RAG layer (Bhuvan LULC legend and an Indian district gazetteer) before Response Synthesis returns a natural-language answer, annotated visual evidence, GIS/GeoJSON layers, a confidence basis, and a downloadable report (PDF/JSON).

## 3.1 Model 1 — Qwen2.5-VL-3B + LoRA (the model that satisfies the mandatory adaptation requirement)

Base model: Qwen/Qwen2.5-VL-3B-Instruct, 4-bit NF4-quantized, with a custom LoRA adapter (r = 16, α = 32) this team trained itself on VRSBench remote-sensing image/question/answer data. This is the component that satisfies SIH26167's mandate that at least one vision-language component be genuinely fine-tuned or adapted on open remote-sensing data — a generic, non-adapted LLM/VLM does not satisfy that requirement on its own.

Verified accuracy: 77.0% LLM-judged accuracy on a 200-question held-out VRSBench set (Groq-judged, as a real stand-in for VRSBench's own evaluation protocol). Grounding via the same fine-tuned coordinate head: Acc@0.5 44.0%, Acc@0.7 16.0%, mean IoU 0.3671 — disclosed as still being actively hardened, not rounded up.

This number is used consistently throughout the codebase and this document. An earlier internal draft of the pitch deck's benchmark slide carried a different, stale figure (84.0% on 50 questions) from before this evaluation was finalised on the full 200-question set — corrected here, and the team should update that one slide to 77.0% / 200 questions before presenting, so the deck matches the live system and this document exactly (see the callout in Section 6).

Real mistakes made along the way, in order, because a judge may reasonably ask “what went wrong”: the base model was changed twice (MBZUAI/geochat-7B → an intermediate Qwen2.5-VL-2B pass → Qwen2.5-VL-3B, for a properly documented multimodal API); training data was discovered to be in ShareGPT chat format, not simple question/answer fields; a pillow/torchvision version conflict broke Kaggle training; a trl SFTTrainer bug required a loss_type fix; a genuinely serious loss-masking bug meant prompt and image tokens were briefly not excluded from the training loss; the adapter was only pushed to Hugging Face after training finished (a crash-risk, fixed by pushing during training); the model was undertrained (fixed by expanding LoRA to MLP layers and going from 2 to 4 epochs, verified against a held-out eval harness built specifically to catch overfitting); a vision-tower/LoRA name collision was found on a second review pass; and a coordinate-order bug shipped in the team's own box-parser was caught one commit later. None of these were caught by writing the code right the first time — they were caught by real evaluation, second-pass review, and dedicated audits.

## 3.2 Model 2 — Grounding-DINO + SAHI (the team's own addition, beyond the PS)

VRSBench's own published grounding task is architecturally a referring-expression task — it is defined to return exactly one box per query. That is correct for “the building next to the lake” and wrong for “locate all buildings.” Model 2 (IDEA-Research/grounding-dino-tiny, with SAHI tiling for dense/small objects) is the real, purpose-built fix: a genuine open-vocabulary detector returning every instance it finds, each with its own detection-derived confidence.

Model choice was a disclosed tradeoff: the team's first choice was LAE-DINO, a remote-sensing-specialised Grounding DINO variant, but its pinned dependencies (torch 1.10, MMDetection, mmcv) directly conflicted with the modern stack the Qwen2.5-VL pipeline already needed, so grounding-dino-tiny (the base architecture LAE-DINO itself was built on) was used instead — not remote-sensing-specialised, a real accuracy tradeoff, disclosed rather than hidden.

A real model failure was found via live testing: “locate buildings” on a dense urban AOI returned one box covering the entire frame at 78% confidence — the model reading the whole city texture as one giant building. Fixed with a deliberately conservative sanity filter that rejects any single detection covering more than 85% of the frame as degenerate, rather than showing it as real localization. SAHI tiling was then added for exactly this failure mode; the first version hand-rolled its own tiling and used a separate Weighted-Box-Fusion library on the mistaken assumption that the official sahi package did not support a text-prompted zero-shot detector — checked and found false the same day, and corrected to the official sahi.AutoDetectionModel path.

## 3.3 Model 3 — AdaptFormer-CD / ChangeFormer (bi-temporal change detection)

A Siamese ViT with a lightweight adapter, evaluated against the published LEVIR-CD/WHU-CD benchmarks (external baseline F1 91.4% — the original authors' own published number, never claimed as a SatQuery-internal result). Produces a genuine per-pixel change-probability mask, polygonized via rasterio into vector GeoJSON rendered live on the map, with real WGS84 polygon-area math converting the result into hectares/acres (verified example: 852.155 ha on a Brahmaputra flood AOI, cross-checked against an independently computed 13.68% change rate).

## 3.4 Model 4 — RemoteCLIP (zero-shot classification & retrieval)

Real zero-shot image/text embedding and tagging against a curated remote-sensing label taxonomy — the engine behind zero-shot land-cover classification, catalog search, and the confidence stress-test (which perturbs a real image and re-tags each variant to measure label stability).

## 3.5 Model 5 — SAR Fusion Module (optical + SAR cross-modal analysis)

A genuine NumPy-derived backscatter feature extractor (not a trained network) computing mean backscatter, standard deviation, water-likelihood ratio, urban double-bounce ratio and volume scattering ratio directly from Sentinel-1 VV/VH pixel data, fused with the vision-language model's reasoning across both images to satisfy the PS's mandatory cross-modal pair-analysis requirement. Trained and demoed on Sentinel-1; final ISRO evaluation uses RISAT SAR + Cartosat-2S, per the PS — a risk addressed directly in Section 4.

## 3.6 Agentic router, validation and RAG grounding

router.py classifies query intent (Llama-3-8B via Groq, with a deterministic rule-based fallback if the API is unavailable) and dispatches to the right specialist(s) with no manual model selection required. validation.py rejects incompatible inputs before inference — image count, modality tag, format, CRS. A RAG grounding layer retrieves curated Bhuvan LULC (ISRO) legend facts and an Indian district gazetteer via cosine-similarity search over an in-house, in-memory NumPy store, to ground answers in domain-specific geographic knowledge rather than the model's unconstrained priors.

## 3.7 Tech stack

| Layer | Components |
| --- | --- |
| AI / VLM | Qwen2.5-VL-3B + LoRA, Llama-3-8B (via Groq), RemoteCLIP, Gemini (honest cloud fallback — see Section 4) |
| Remote sensing | AdaptFormer-CD / ChangeFormer, Grounding DINO, SAHI |
| Geo & GIS | rasterio, GeoJSON, Leaflet (React-Leaflet, 2D only by design for low-bandwidth use) |
| Data sources | VRSBench, BigEarthNet, RSVQA, CDVQA — Sentinel-1/2 (train), RISAT + Cartosat-2S (final eval, per PS), ISRO Bhuvan |
| Infrastructure | PyTorch, Hugging Face (transformers, peft, huggingface_hub), Kaggle (T4 × 2, free tier) |
| Frontend | React + Vite, Tailwind CSS, Web Speech API (Hindi/English voice I/O) |
| Backend | Python, FastAPI, Uvicorn, bitsandbytes (NF4 quantization) |

# 4. Feasibility and Viability

## Why it is feasible

- Low-compute deployment — 4-bit NF4 + bf16, Qwen2.5-VL-3B + LoRA, runs on a single 8GB consumer GPU; efficient fine-tuning at r=16, α=32.

- Validated before inference — image count, modality, format and CRS are checked and incompatible inputs rejected before any model runs.

- Interruption-resilient training — trained on free-tier Kaggle T4 × 2 with checkpoint resume (model, optimizer, scheduler), so a session limit doesn't lose a training run.

- Honest cloud resilience — a cloud VLM is used only as a fallback tier, is never presented as satisfying the remote-sensing-adaptation requirement, and the system always returns an answer rather than failing outright.

## The five-tier fallback chain — failure ≠ system failure

Each task degrades honestly instead of silently failing:

- Local RS VLM (primary) — Qwen2.5-VL-3B + LoRA, 4-bit, single GPU. Highest accuracy.

- Local specialist models — change detection / SAR / zero-shot / grounding. Task-optimised.

- Cloud vision fallback — a generic vision-language model via API (Gemini), honestly labelled as general-purpose, not remote-sensing fine-tuned, and never allowed to claim the adaptation requirement is met.

- Text-only fallback — Llama-3-8B via Groq. Language reasoning without pixel access.

- Deterministic template — rule-based response. Guaranteed output, always an answer.

## Measured performance (mean latency, end-to-end)

| Task | Latency | Task | Latency |
| --- | --- | --- | --- |
| VQA | ≈ 4.2 s | Optical + SAR fusion | ≈ 10.3 s |
| Grounding | ≈ 1.5 s | Zero-shot land cover | ≈ 0.45 s |
| Change detection | ≈ 11.9 s | End-to-end task-routing correctness | 12 / 12 on the team's own benchmark suite |

VQA accuracy (headline figure, used consistently in this document and the live system): 77.0% LLM-judged on a 200-question held-out VRSBench set (see Section 3.1's note on correcting the pitch deck's older 84.0%/50-question figure).

## Risk & mitigation

Risk: the final ISRO evaluation uses unseen Cartosat-2S optical + RISAT SAR data, which the team has confirmed no access to during development — a structural constraint that applies equally to every competing team, not a gap specific to this solution.

- Mitigation — modality validation before inference catches format/sensor mismatches early.

- Mitigation — the five-tier fallback chain means an unfamiliar sensor format degrades to an honest fallback rather than crashing.

- Mitigation — the retraining pipeline (human-in-the-loop feedback queue) is already wired end-to-end, ready to incorporate corrections once real Cartosat-2S/RISAT data is available.

- Mitigation — explicit evaluation integrity: every response carries a confidence basis (genuine model output vs. a labelled fallback), so a degraded answer on unfamiliar data is never presented as equivalent to a fully verified one.

## Scalability & real-world viability

| Horizon | Focus | Milestones |
| --- | --- | --- |
| Today (proof of concept) | Working prototype | Trained/tested on Sentinel-1/2 + public benchmarks; 12-query end-to-end benchmark; runs on a single GPU with cloud fallback |
| Next (6–12 months) | Scale & validate | Scale adaptation with BigEarthNet; 500+ query evaluation (VRSBench + CDVQA + RSVQA); broader region/scenario coverage; improved robustness and efficiency |
| Future (1–3 years) | National deployment | Support for Cartosat-2S + RISAT (ISRO data); multi-source satellite intelligence; ministry workflow integration; scalable, extensible platform; real-world decision support |

# 5. Impact and Benefits

“Turning satellite imagery from specialist-only data into conversational, evidence-backed intelligence for a safer, smarter India.”

| Stakeholder | Domain | Example query → use |
| --- | --- | --- |
| NDMA | Disaster management | “What changed in flood extent between two dates?” → flood mapping & extent analysis, damage assessment, rapid situation awareness |
| MoHUA | Urban planning | “Has the built-up area increased in this region?” → built-up change analysis, urban growth monitoring, infrastructure observation |
| MNCFC (Agriculture) | Agriculture & land | “Identify crop/land-cover regions in this area.” → crop classification, land-cover mapping, regional agricultural assessment |
| INCOIS | Maritime & coastal | “Identify water/coastal changes from optical + SAR data.” → coastal/shoreline monitoring, marine analysis, all-weather insights |
| ISRO | Space & Earth observation | “Describe the land-cover and major objects visible.” → conversational access to satellite data, geospatial grounding, mission intelligence |

## From complex workflow to one conversation

Existing workflow: raw satellite data → specialist tools → manual interpretation → a separate GIS workflow → report & decision — slow, and gated on specialist availability.

SatQuery AI: ask (natural language) → analyse (multi-modal AI) → evidence (annotated imagery) → map (GIS-ready output) → decision (downloadable report) — for government (faster, informed decisions), for citizens (safer, more resilient communities), and for a sustainable India (data-driven national development).

# 6. Development Journey — What We Did

The project's git history runs 2026-08-24 to 2026-09-09 (125 commits as of this document's last verification). The honest, non-linear version of the story:

| When | What happened |
| --- | --- |
| Aug 24 | Foundational build (UI, real Sentinel-2/NASA GIBS imagery, <50KB tile delivery) and the team's first internal honesty audit the same day — found and fixed a fabricated pre-seeded response cache bypassing the real pipeline entirely (the true root cause of an early inaccurate demo answer), a router bug always reporting the wrong modality, and frontend badges hiding these fixes. |
| Aug 25–26 | The real model-training grind (Section 3.1): base-model churn, a loss-masking bug, undertraining, a vision-tower/LoRA name collision, a shipped coordinate-order bug — each found and fixed in turn. Grounding-DINO + SAHI (Model 2) added and debugged the same window (Section 3.2). |
| Aug 26–29 | Fixed fabricated eval/benchmark generator scripts; fixed a CDVQA/fusion compliance gap; added real SAHI + tiled grounding; fixed CRS/co-registration and cache-key correctness bugs; replaced a fixed 8×8 grid change-mask approximation with real per-pixel polygonization. |
| Sep 3–4 | Fixed fabricated benchmark claims scattered across the UI; corrected a stale 84.0% VQA-accuracy figure that contradicted the verified 77.0% number used everywhere else; corrected an architecture claim naming a vector database (“Qdrant”) the code doesn't actually use. |
| Sep 9 (deepest audit) | Independently verified a claim of “7 successfully implemented and live-tested features” and found 4 of 7 were fully fabricated, including fake legal-violation citations naming real government agencies — rewrote all 4 to call the real models genuinely, with honest “insufficient evidence” states. Added multi-turn conversational memory and a real bi-temporal hectare/acreage quantifier with a SHA-256-verified audit report. |

The throughline: essentially none of the mistakes above were caught by writing the code correctly the first time. They were caught by real held-out evaluation, second-pass code review, and dedicated internal honesty audits — a process, not a claim of a clean build.

## A correction made while preparing this document

Cross-checking the pitch deck against the verified codebase for this document surfaced one live inconsistency: the deck's feasibility slide currently states “84.0% semantic accuracy (50 held-out VRSBench VQA questions).” That is an older, superseded figure — the actual, currently-verified result used throughout the codebase, the research paper, and this document is 77.0% LLM-judged accuracy on 200 held-out questions. Recommendation: update that one slide to 77.0% / 200 questions before presenting, so the deck, this document, and the live system (including the in-app Guide Bot, which will state 77.0% if asked) are all consistent — exactly the kind of small drift this team's own audit process exists to catch.

## Known limitations (disclosed, not hidden)

- The public Vercel demo's serverless Gemini gateway is only partially fixed on bounding-box accuracy — real boxes come through when Gemini returns a parseable result, but the model-attribution and metrics fields shown are currently fixed regardless of what actually ran. State this plainly if asked which model answered a specific query on the public link.

- Grounding accuracy (Acc@0.7 16.0%) is real but still being actively hardened.

- Two frontend pages (an attention-heatmap visualisation and a ministry alert-dashboard mockup) are UI concepts, not yet wired to a live backend.

- NDVI/NDWI spectral-index toggling is blocked on sourcing real multi-band imagery — the demo AOIs are RGB-only, and approximating NDVI from RGB would itself be a fabricated-capability claim, so it hasn't been built.

# 7. Research and References

| Reference | Venue / Year | Role in SatQuery |
| --- | --- | --- |
| VRSBench | NeurIPS 2024 | Primary VQA/grounding fine-tuning + accuracy-evaluation dataset for Model 1 |
| Qwen2.5-VL | 2025 | Base vision-language model for Model 1 |
| LoRA | ICLR 2022 | Efficient fine-tuning method used for Model 1's adapter (r=16, α=32) |
| QLoRA | NeurIPS 2023 | 4-bit NF4 quantization approach underlying the low-compute deployment |
| GeoChat | CVPR 2024 | Early base-model reference point in Model 1's development history |
| Grounding DINO | ECCV 2024 | Open-vocabulary detector underlying Model 2 |
| RemoteCLIP | TGRS 2024 | Zero-shot embedding/tagging model (Model 4) |
| ChangeFormer | IGARSS 2022 | Change-detection architecture referenced by Model 3 (AdaptFormer-CD) |
| BigEarthNet.txt | arXiv:2603.29630 | PS-referenced dataset; documented next step for scaling Model 1's training |
| LEVIR-CD / WHU-CD | External published benchmarks | Change-detection accuracy baseline for Model 3 (F1 91.4%, authors' own number) |

Validated against: VRSBench held-out accuracy evaluation, plus a live 12-query end-to-end benchmark suite including the PS's own five representative queries.

## Links & resources

Live website: satquery2026.vercel.app

Demo video: Google Drive

Model (LoRA adapter v2, current): Hugging Face

Model (LoRA adapter v1, original): Hugging Face

Research paper: Google Drive viewer

GitHub repository: github.com/sameelkazi/satquery

Team Unhandled Exceptions — SatQuery AI — SIH26167